PHASE 1 DELIVERABLE

Prototype and Backend QA Test Checklist

Phase 1 acceptance checklist for design review, accessibility, payment sandbox behavior, email behavior, and operational readiness.

| Project | Phase | Status | Basis |
| --- | --- | --- | --- |
| Novessa Foundation | Phase 1 | Handoff | Stitch designs + contract |

# Prototype Review Checklist

| Check | Expected result | Status |
| --- | --- | --- |
| Homepage visual hierarchy | Mission, impact, and primary actions are clear without scrolling confusion. | Ready for review |
| Core page coverage | Home, About, Programs, Blog, Contact, Donate, Admin Login, and Dashboard are represented. | Ready for review |
| Responsive behavior | Desktop and mobile reference screens preserve usable navigation and readable content. | Ready for review |
| Design consistency | Color, typography, cards, buttons, forms, and success/error states follow the UI kit. | Ready for review |

# Accessibility and Heuristic Checks

| Area | Acceptance criteria | Notes |
| --- | --- | --- |
| WCAG 2.2 AA | Color contrast, keyboard access, form labels, focus states, and text alternatives are reviewed. | No color-only meaning |
| ISO 9241 usability | Workflows support effectiveness, efficiency, and satisfaction for donor and staff tasks. | Task-first review |
| Nielsen heuristics | System status, error recovery, consistency, recognition, and user control are visible. | Especially payment states |
| Content clarity | Calls to action and status messages use plain, direct language. | Avoid ambiguous outcomes |

# Backend Foundation Checks

| Scenario | Expected result | Verification |
| --- | --- | --- |
| Donation create | Donation record is created and Paystack checkout URL is returned. | Integration test |
| Paystack success webhook | Signature is verified, donation is marked completed, receipt email is requested. | Integration test |
| Bad Paystack signature | Webhook is rejected and no donation state mutation is trusted. | Integration test |
| Volunteer application | Application and availability are stored; confirmation email is requested. | Integration test |
| Gmail SMTP preview | Preview mode logs and skips outbound network sending. | Unit test |
| Missing SMTP credentials | Email service skips safely instead of raising during local setup. | Unit test |

# Sign-off Summary

Phase 1 delivers the promised design approval and technical foundation artifacts.

Remaining production launch items should be tracked in Phase 2, including final domain email identity, real payment keys, production database, and stakeholder content approval.

This checklist should be revisited after every major change to payment, email, admin, or public form behavior.